## Slide 1: Agile Presentation
Brian Blackman
7-1 Final Project Submission
Southern New Hampshire University
10/15/2023

## Slide 2: Scrum team
Scrum master
Product Owner
Tester
Developer

## Slide 3: Scrum Master
The Scrum Master helps the team adhere to the scrum practices and rules. The scrum master does this by:
  Giving ways to present the Product backlog.
  Give the team a clear understanding of why the product backlog needs to be clear and understandable.
  Help the product owner prioritize the product backlog
  Arrange Scrum events and oversee them.
  Coach the development team in self-organization and cross-functionality.
  Remove any roadblocks that are stopping the development team.
  Ensuring that the end product meets customer expectations.

## Slide 4: Product owner
The product owner’s role is as follows:
  Making sure the product backlog items are clear and understandable.
  Prioritizing the product backlog items.
  Ensuring that the development team’s work is optimized.
  Relating information from the stockholders to the product backlog.

## Slide 5: Tester
The role of the Tester are as follows:
  Documenting and ensuring test cases are clear and understandable.
  Planning and organizing their work.
  Find defects and report them

## Slide 6: Developer
The developer is responsible for:
  Develop the items in the backlog To the client’s standard.
  Being self-organized.
  Setting product goals.
  Writing software.

## Slide 7: Scrum Events
Sprint Planning
Daily scrum
Sprint review
Sprint retrospective

## Slide 8: Sprint Planning
Sprint planning is to decide on what stories should be taken into the sprint and which ones can be completed. After deciding on what stories can be taken the team decides on what tools are needed. Sprint planning is usually time-boxed.

## Slide 9: Daily scrum
The daily scrum meetings are for check-in on the progress that has been made. The team goes over,
What they finished yesterday.
What they plan to do today.
What roadblocks are stopping them from completing their work.

## Slide 10: Sprint Review
Sprint review is to go over the work that was completed during the sprint. In the sprint review, all issues must be resolved. This is the time for the product owner to approve the work that has been done.

## Slide 11: Sprint retrospective
The sprint retrospective is the opportunity to go over what went well in the project and what went wrong. This is the time for the team to continuously improve.

## Slide 12: Agile vs waterfall
Agile | Waterfall
Adaptive planning | Sequential planning
Acceptable to change | Not acceptable to change
Test the product throughout the project | test the finished product
Limited documentation | Extensive documentation
When to use Agile | When to use Waterfall
Final project is uncertain | Final project is clearly understood
Product or client vision is subject to change | The client does not have the ability to change
Product is in a rapid Industry | No rush to finish the product